| Your Company Name Address · City, State ZIP Phone · Email · License no. | Request for Information RFI No. ________ · Date ____________ |
| --- | --- |

| Project | To (architect / engineer / GC) |
| --- | --- |

| Subject — one question per RFI | From (contractor · name, title) |
| --- | --- |
| Spec section | Drawing / detail | Discipline | Response required by |

1. Information requested

State the question. Reference the drawing, detail, spec section or field condition. One question per RFI — a bundled RFI gets a bundled, unusable answer.

2. Contractor's suggested interpretation / solution

Propose a reading. A suggested solution gets a faster yes / no than an open-ended question, and it shows you already did the homework.

3. Impact if unanswered by the date above

Cost impact:  ☐  None   ☐  Possible   ☐  Likely         Schedule impact:  ☐  None   ☐  Possible   ☐  Likely         Work on hold:  ☐  Yes   ☐  No

4. Response	architect / engineer / GC — an RFI response is not a change order

Answer

Answer the question. If the answer changes the contract sum or time, say so — a change order follows; an RFI response is not a change order by itself.

| Responded by (name, title, firm) | Date | Distribution |
| --- | --- | --- |

This response is

☐  Clarification only — no change to contract     ☐  Change — price and time by change order     ☐  Rejected — proceed per contract documents

Signatures

| Submitted by · contractor Signature Printed name and title Date |  | Response by · architect / engineer / GC Signature Printed name and title Date |
| --- | --- | --- |

General-purpose form, not legal advice. An RFI documents a question and its answer; it does not change the contract sum or time. If the response adds, deletes or revises work, issue a change order and attach this RFI as backup. Do not proceed on an assumption — get the answer in writing.